## Slide 1
EXECUTIVE BRIEFING · 2026-06-08 · v2
Self-service analytics at eToro
Three acts: what we learned from Anthropic, what we already built, and the roadmap we're proposing.
ACT I
Research
What Anthropic's article taught us about how self-service analytics actually works.
ACT II
Comparison
Where eToro already stands against that framework — including one deliberate non-adoption.
ACT III
Action Plan
The roadmap. Six task families. Everything we plan to do, broken into sub-tasks.
Source: How Anthropic enables self-service data analytics with Claude (claude.com/blog, 2026-06-03)
Audience: Data leadership · Eng leadership · Analyst-team leads | Read time: ~10 min
No effort numbers — task families and sub-tasks only.

## Slide 2
ACT I
Research
What Anthropic's article taught us about doing self-service analytics with an LLM agent. Three failure modes, a four-layer stack, and one trade-off they quantified.
2 / 18

## Slide 3
THE MODEL WE'LL KEEP REFERRING TO
Anthropic's framework
3 / 18
Self-service analytics accuracy is a context + verification problem — not a code-generation problem.
Three failure modes that cause most wrong answers
Concept ↔ entity ambiguity
agent can't map "revenue" / "active user" / "FTD" to the one correct table + filter.
Data staleness
schemas + definitions drift. Anthropic measured 95% → 65% in 1 month without active maintenance.
Retrieval failure
right info is in the docs, agent doesn't find it. Grep over thousands of notebooks moved accuracy <1pt. Structure > volume.
Four-layer stack that attacks each
Data foundations
Canonical datasets, enforced governance, colocation.
Sources of truth
Semantic layer FIRST → lineage → query corpus → business context.
Skills
Pairwise: knowledge skill (router) + unbook skill (process + analysis patterns).
Validation
Offline evals (pinned) + ablations + online provenance + correction harvesting.

## Slide 4
ACT I — RESEARCH FINDING 3
Anthropic's methodology and the trade-offs they observed
4 / 18
Methodology — what they do for every domain
Pin every eval to a snapshot date. Write it against a stable fact table, or have the grader judge the agent's query shape — not its number — so refreshes don't break evals.
Ship a provenance footer on every answer. Source tier (semantic layer › curated view › raw exploration), freshness, owner, skill+sha. Silent wrong answers are the highest-risk failure mode and the footer is what makes the silent default safe.
Active correction harvesting. A scheduled agent reads Slack / feedback channels every few hours for correction language, drafts one-line markdown fixes, opens PRs tagged to the domain owner.
90% per-domain accuracy floor before announcement. A domain owner cannot announce the agent to their stakeholders until their slice of the eval set clears the threshold.
Skill-touch CI hook. 90% of their data-model PRs include a skill-file change in the same diff, enforced by CI.
One trade-off they took and quantified
Mandatory adversarial review ("Challenge the Solution") on every answer:
Accuracy lift
+6%
Token cost
+32%
Latency cost
+72%
We carry this number into Act II — it's the basis for our one deliberate non-adoption.

## Slide 5
ACT II
Comparison
Where eToro already stands against the Act I framework. Headline: 5 green, 6 in-motion, 4 roadmap — 1 of which is intentional non-adoption.
5 / 18

## Slide 6
ACT II — COMPARISON
What we already built that maps cleanly to Anthropic's framework
7 / 18
• Knowledge skill corpus. Hub-and-spoke routing, CI-enforced frontmatter, kebab-case names, required body sections. Identical shape to Anthropic's appendix skeleton.
• 🚀 Unbook SUBSTANCE — decomposed better than Anthropic's. Three-skill triple on Databricks Assistant (data-analysis-playbook + patterns + pattern-library) splits process from routing from detail. Analyst-triggered today; auto-fire promotion is task family 6.
• Skills + models in the same repo (DataPlatform). CI-deployed. Same colocation Anthropic endorses — enforcement hook is task family 2.
• Cross-surface portability. Same skill served via MCP gateway → Cursor IDE, Genie Code, standalone agents.
• Telemetry foundations live. genie_audit_events + monitoring_mcp_logs_mcp_gateway capture skill loads, NL prompts, generated SQL.
• 🚀 /feedback Databricks app — strategic asset. Every Genie answer one-click graded; landed in de_output_genie_code_skill_feedback. Fastest path to a labeled eval set in the industry — Anthropic builds evals by hand; we harvest them in production.
• UC as a documented warehouse + workspace-level assistant defaults. ~10k+ column comments deployed across 6 domains; .assistant_workspace_instructions.md anchors cross-Genie-Code behavior.

## Slide 7
ONE ANTHROPIC RECOMMENDATION, REJECTED WITH RATIONALE
What we're DELIBERATELY NOT adopting
8 / 18
Mandatory adversarial review on every user-facing answer
Anthropic enforces a Challenge-the-Solution sub-agent call on every analytical answer:
Accuracy
+6%
Tokens
+32%
Latency
+72%
Our position
The economics don't pencil at current model costs. A nearly-doubled response time on every Genie / MCP query — for a 6-point accuracy lift that's likely smaller for our use case because most of our questions are KPI-style, not open-ended diagnostics — is not a trade users will accept on day-to-day questions.
What we keep
The Challenge-the-Solution pattern stays in data-analysis-pattern-library and is invoked MANUALLY by analysts on high-stakes analyses (board metrics, regulator-facing numbers, model-validation work) — same procedure, applied where the latency cost is justified.
Revisit
Every 6 months as model cost / latency curves move. If Claude latency drops 3x or eval data shows our domain accuracy is below 80%, this becomes a "yes."

## Slide 8
ACT II — COMPARISON
How our stack maps to Anthropic's framework
6 / 18
Anthropic layer
eToro today
Roadmap home
Canonical datasets
etoro_kpi views own MIMO / AUM / PFOF; other domains route through canonical prep views + DDR
—
Skills + models colocation
Both live in DataPlatform; CI-enforcement hook is task family 2
Task family 2
UC metadata as product
Column-level descriptions deployed across 6 domains
—
Semantic layer (declarative)
Not declarative yet — skills route to etoro_kpi canonical views, so ambiguity-collapse partially realized
Task family 6
Lineage + table ranking
Genie Code has UC lineage access
—
Query corpus
Captured (MCP + Genie gateway); distillation manual today
Task family 4
Business context
SME / TVF docs in Synapse Wiki + Confluence; not piped to agents yet
Task family 4
Skills (knowledge router)
Hub-and-spoke; ~13 entry + 45 sub-skills; MCP-served, CI-validated
—
Skills (unbook / process)
Substance authored (3-skill triple in prod) — analyst-triggered today; auto-fire promotion is task family 6
Task family 6
Offline evals
Not yet — /feedback app already captures graded Q&A in production
Task family 1
Ablation methodology
Not yet — task family 1 + 5
Task family 1+5
Provenance footer
Not yet on Genie / MCP responses — task family 3 (final-answer-assembly enforced)
Task family 3
Adversarial review on every answer
DELIBERATE non-adoption (see Act II Slide C3) — semi-annual revisit only
Reject
Passive monitoring
genie_audit_events + MCP gateway logs live
—
Active correction harvesting
Substrate ready (/feedback + MCP user-message logs); scheduled classifier + PR-draft agent is task family 4
Task family 4
Score: 5 green · 6 in-motion · 4 roadmap. Every yellow and red is a planned task family in Act III. The one Reject is the deliberate non-adoption.

## Slide 9
ACT III
Action Plan
The roadmap. Six task families. Every yellow on Act II's scorecard is a planned task family here. Roadmap language — no gaps, no failures, just work breakdown.
9 / 18

## Slide 10
THE BIG IDEA
The machine — from static corpus to living business brain
10 / 18
The point of H2 is not to ship more skills. It's to stop authoring them as one-off artifacts and start running them as the output of an autonomous system.
INPUTS — sensors
New Confluence docs
New SharePoint docs
UC schema changes (information_schema + UC lineage)
DataPlatform PRs touching canonical models
MCP query telemetry
Genie audit events
/feedback 1–2★ grades + correction comments
ORCHESTRATION — judges + routers
Scheduled LLM classifiers + routers
Detect skill drift, correction language, schema deltas
Eval gate (90% per domain)
Per-domain accuracy SLA — refuses regressions
Skill-touch CI hook
Model PR must touch matching skill file
Frequency-weighted Q-cluster prioritizer
Focuses effort on the long-tail questions
OUTPUTS — actions
Draft skill PRs (auto-tagged to domain owner)
Eval-set additions (from /feedback)
Schema-drift alerts (to domain owner)
Stale-skill flags (source doc deprecated / table retired)
Accuracy dashboard per domain
Three rules of the machine
1. Every input becomes a trigger. A new Confluence page is a signal to verify the routing.
2. Every trigger becomes a PR or eval. Humans review drafts; the machine does the boring work.
3. The eval gate is the brain. Nothing ships unless the domain's slice clears 90%.

## Slide 11
ACT III — ACTION PLAN
Roadmap overview — six task families
11 / 18
Every yellow on the Act II scorecard is a planned task family here. Detail follows for the three with the most sub-task depth.
#
Task family
What it produces
First sub-task we'd ship
1
Truth Sensor
eval substrate
Pinned canonical Q&A set + per-domain accuracy dashboard
Synthesize the first eval slice from /feedback 4★+5★ submissions
2
Model-Change Watcher
skill-touch CI hook
Blocks canonical-view PRs that don't touch a skill
Single PR adding the CI rule on DataPlatform
3
Output Contract
provenance footer enforced
Every MCP and Genie Code answer carries source tier + freshness + owner + skill@sha + confidence
MCP gateway middleware injection
4
Multi-Source Watcher Fleet
the heart of the machine
Confluence / SharePoint / UC schema / UC lineage / MCP-correction watchers → draft skill PRs
MCP correction harvester (logs are live; lowest friction)
5
Ablation-grade telemetry
per-skill / per-model observability
Makes "did skill X help?" a SQL query, not an A/B study
Enrich monitoring_mcp_logs_mcp_gateway schema
6
Open design decisions
parked, not stuck
Resolved when the data justifies the choice (unbook auto-fire / 10-KPI metric-view pilot / adversarial-review revisit)
Promote final-answer-assembly to default output on domain-* hub queries

## Slide 12
ACT III — ACTION PLAN
Task family 1: Truth Sensor (the eval substrate)
12 / 18
"Data teams set up elaborate analytic environments without any process to understand the accuracy of their analytics agents." — Anthropic
What it produces
Pinned canonical Q&A eval set, run on every skill PR, gated at 90% per domain before an agent is announced to that domain.
Why this task family ships first
The /feedback app is already harvesting graded Q&A in production. The labeled data arrives every day. Anthropic's hardest problem becomes our easiest.
Sub-tasks (in build order)
1
Harvest 4★ + 5★ submissions → graded-correct canonical Q&A pairs. Pin to created_at snapshot. Grader checks SQL shape, not number.
2
Harvest 1★ + 2★ submissions with free-text corrections → active-correction stream. Each is a candidate skill-file edit (feeds task family 4).
3
LLM-cluster NL questions per domain — frequency-weighted Pareto. Top 30 question clusters per domain cover the long tail.
4
Land eval runs as telemetry in a Delta table. eval_id, skill_version_sha, model_id, run_ts, passed_bool, per_assertion_json, tokens, latency.
5
Wire into CI on every skill PR. Run only the eval slice affected by the diff.
6
Gate at 90% per domain before announcement. Anthropic's threshold. Non-negotiable.

## Slide 13
ACT III — ACTION PLAN
Task family 3: Output Contract (provenance footer)
13 / 18
Every user-facing answer carries this footer:
Source: semantic layer / curated view / raw exploration Freshness: data through YYYY-MM-DD Owner: <team> | Skill: <skill_id>@<commit_sha> Confidence: H / M / L
Why this task family ships in parallel with the eval substrate
Silent wrong answers are the highest-risk failure mode. The footer is the online safety net while the eval gate is being built.
Sub-tasks, by surface
Surface
How
Status
MCP gateway responses
Append footer in the gateway middleware. We own the layer end-to-end.
One PR
Genie Code (Databricks Assistant in notebooks)
Two paths: (a) add the mandate to .assistant_workspace_instructions.md at workspace root — applies globally; or (b) push a dedicated final-answer-assembly skill into /.assistant/skills/.
Choose (a)/(b)
Cursor IDE
Covered — only our custom MCP sees skill-load context. No separate action.
Covered by MCP
Classic Genie Space
Out of scope — no skill / instruction injection point yet. Databricks-controlled. Wait for product.
Wait for Databricks
Adjacent open decision (task family 6): promote final-answer-assembly to the default output mode for domain-* hub queries — the cheapest minimal-unbook auto-fire candidate. Start at (a), let the eval gate justify (b) metric-definition-check or (c) question-framing.

## Slide 14
ACT III — ACTION PLAN
Task family 4 (the heart of the machine): Multi-Source Watcher Fleet
14 / 18
The difference between a corpus authored once and forgotten, and a corpus that continuously re-validates itself against every knowledge source in the company.
Sub-tasks — one strand per knowledge source
Watcher
Trigger
Action
MCP correction harvester
Scheduled scan of monitoring_mcp_logs_mcp_gateway user messages for correction language ("that's wrong", "you forgot", "the right table is") + /feedback 1★/2★ comments
LLM classifier → domain-tagged draft PR with proposed skill-file edit
Confluence new-page watcher
Confluence webhook / scheduled diff on tagged spaces
LLM classifier: "does this change the routing for domain-X?" → draft PR if yes
SharePoint new-doc watcher
Scheduled scan of mapped SharePoint folders (the post-Fivetran source of truth for ops-authored data)
Same pattern as Confluence
UC schema-delta watcher
Daily diff on system.information_schema.tables + .columns
Renamed / dropped / added column → flag the skill(s) whose required_tables include that table
UC lineage-delta watcher
Daily diff on system.access.column_lineage
Upstream change → flag downstream skills' required_tables for review
Shared infrastructure (one build, five reuses)
• LLM classifier with per-watcher prompts • PR-draft framework (writes edit, opens PR, applies label) • Domain-owner routing table (signal → owner) • Suppression rules to avoid PR storms on bulk events
Build order — easiest signal first
1. MCP correction harvester — logs live, lowest friction, immediate ROI 2. UC schema-delta watcher — information_schema diff is a 3-line query 3. Confluence / SharePoint watchers — API wiring, same template 4. UC lineage-delta watcher — most complex; ship last

## Slide 15
ACT III — ACTION PLAN
Task families 2, 5, 6: smaller scopes + open design decisions
15 / 18
TASK FAMILY 2
Model-Change Watcher
One PR. Detects PRs that modify canonical tables (etoro_kpi.*, DDR family, bi_db_* gold tables) and requires the diff to also touch the matching skill file. Auto-tags the domain owner if it doesn't. Anthropic's number: 90% of model PRs include a skill diff. Stops silent skill rot the day it ships.
TASK FAMILY 5
Ablation-grade telemetry
Enrich monitoring_mcp_logs_mcp_gateway + Genie sibling table with: • skill_version_sha · model_id · token_in/out · latency_ms · correction_flag • metric_flow_id tying eval run, production answer, and correction together. Makes "is the new skill version better?" a SQL query, not an A/B study.
Task family 6 — Open design decisions in the roadmap (parked, not stuck)
Decision
Recommendation
Resolution path
Unbook auto-fire — promote which minimal subset?
Start with final-answer-assembly (candidate (a)). Promote to metric-definition-check or question-framing only if the eval gate data justifies.
Resolved by Truth Sensor data
10-KPI UC-metric-view pilot — declarative semantic layer on top of etoro_kpi?
Pilot 10 KPIs (FTD, MIMO net, AUM, NOP, daily volumes, registration funnel, RAF, options PFOF, fee revenue, refund chain).
H2 planning decision
Adversarial review on every answer — does the trade-off math change?
Hold the deliberate non-adoption. Revisit semi-annually.
Model cost / latency curves

## Slide 16
ACT III — ACTION PLAN
Leadership Ask
16 / 18
PRIMARY ASK
Assign domain owners and commit them to the eval gate
The machine has one human-in-the-loop role that cannot be automated: the domain owner who adjudicates ground truth for their slice. Per Anthropic — non-negotiable.
• Internal teams (Data Analytics, Product Analytics — inside our org): can be mandated. Domain ownership assigned; team signs off on the eval slice.
• Cross-functional business domains (Marketing, Trading Ops, Payments, US Ops, Compliance…): needs leadership-level comms. Message: "the agent will give your users wrong answers unless your team owns the eval slice. We build the substrate; you adjudicate ground truth." Without this we stall at ~75%.
And three smaller asks
2.
Greenlight the machine's first watchers
Skill-touch CI hook on DataPlatform (one PR, no product impact) + MCP correction harvester (scheduled job on logs that already exist — ready to start now).
3.
Commit a baseline accuracy number for H2
Suggested floor: 75% on top 4 domains by Q3, 90% by Q4. The machine without a target is just plumbing.
4.
Decision on the 10-KPI UC-metric-view pilot
Yes / no on a thin semantic-layer pilot in H2. We have the canonical views; this is the declarative wrapper.

## Slide 17
BACKUP
Appendix — sources & artefacts
18 / 18
Article (source of comparison)
How Anthropic enables self-service data analytics with Claude — claude.com/blog, 2026-06-03
v1 deck (pre-restructure)
proposals/exec-deck-anthropic-self-service-analytics-2026-06-04.md + .pptx
Internal briefs
proposals/skill-curation-from-nl-and-queries-2026-05-31.md · proposals/skills-mcp-protocol-parity-implementation-2026-06-03.md · dab/monitoring-genie-logs/
Skill corpus (knowledge router)
databricks/data-skills/skills/domain-*/ on DataPlatform (CI-deployed)
Skill corpus (unbook triple)
/.assistant/skills/data-analysis-playbook · /.assistant/skills/data-analysis-patterns · /.assistant/skills/data-analysis-pattern-library on Databricks Assistant
Workspace assistant defaults
/.assistant_workspace_instructions.md at Databricks workspace root
Telemetry tables
main.config.monitoring_mcp_logs_mcp_gateway · main.de_output_stg.de_output_monitoring_genie_logs_genie_gateway · main.monitoring.genie_audit_events · main.de_output.de_output_genie_code_skill_feedback
Feedback skill (DA-80 PR)
knowledge/skills/feedback-command/SKILL.md